International School

Capstone Project 1

CMU-SE 450

C1SE.32

Project Proposal

Version 1.0

Date: September 3rd, 2026

FLTS: A RAG-Based Learning Content Generation Platform for Flipped Learning

Submitted by

Nguyen, Truong Cong Trieu

Khoa, Tra Van Minh

Hung, Le The Khanh

Vuong, Dang Trung

Approved by

MSc Huy, Truong Dinh

Proposal Review Panel Representative:

Name					Signature				Date

Capstone Project 1- Mentor:

Name					Signature				Date

PROJECT INFORMATION

| Project acronym | FLTS |  |  |
| --- | --- | --- | --- |
| Project Title | FLTS: A RAG-Based Learning Content Generation Platform for Flipped Learning |  |  |
| Start Date | 03 Sep 2026 | End Date | 05 Dec 2026 |
| Lead Institution | International School, Duy Tan University |  |  |
| Project Mentor | MSc Huy, Truong Dinh |  |  |
| Scrum master / Project Leader & contact details | Nguyen, Truong Cong Trieu Email: shellingofficical@gmail.com Tel: 0907857735 |  |  |
| Partner Organization | Duy Tan University |  |  |
| Project Web URL |  |  |  |
| Team members | Name | Email | Tel |
|  | Nguyen, Truong Cong Trieu | shellingofficical@gmail.com | 0907857735 |
|  | Khoa, Tra Van Minh | minhkhoa131103@gmail.com | 0702665686 |
|  | Hung, Le The Khanh | lethekhanhhung1808@gmail.com | 0855482883 |
|  | Vuong, Dang Trung | Dangtrungvuong2020@gmail.com | 0349474291 |

DOCUMENT APPROVALS

The following signatures are required for approval of this document.

| Nguyen, Truong Cong Trieu Student ID: 25201205268 Scrum Master | Signature | Date |
| --- | --- | --- |
| Khoa, Tra Van Minh Student ID: 29219054767 Team Member | Signature | Date |
| Hung, Le The Khanh Student ID: 29211143657 Team Member | Signature | Date |
| Vuong, Dang Trung Student ID: 29211150834 Team Member | Signature | Date |

# REVISION HISTORY

| Version | Date | Comments | Author |
| --- | --- | --- | --- |
| 1.0 | September 3rd, 2026 | Created the English Proposal based on the finalized Vietnamese version and the C2SE12-Proposal_LET_ver1.2 reference template | Flipped-Learning Team |

TABLE OF CONTENT

1. Introduction	6

1.1. Purpose of Document	6

1.2. Project Goal	6

2. Problem Definition	6

2.1. Business need	7

2.2. Solution	7

3. Current Status of Art	8

4. Engineering Approach	9

4.2. System context description	9

4.3. Technical Constraints	10

5. Tasks and Deliverables	11

6. Project Management	12

6.1. Cost/Budget for Project	12

6.2. Tentative Schedule	12

6.2.1. Master Plan	12

6.2.3. Scrum Process	13

7. Project Constraints	15

8. Conclusion	16

9. References	16

10. Attachment	17

10.1. AI Use Disclosure	17

1. Introduction

1.1. Purpose of Document

Provide an overview of the purpose, scope, and direction of the project.

Identify the practical needs, problems, and context that lead to the development of the system.

Propose a solution and describe the high-level architecture and engineering approach.

Provide an overview of resources, schedule, management methodology, estimated costs, and expected deliverables.

1.2. Project Goal

The Teaching and Learning Support System based on the Flipped-Learning method is a web platform that helps lecturers transform teaching documents into learning materials for pre-class self-study while providing a workspace where students can access and interact with lecturer-approved materials.

In the current version, the system prioritizes PDF and DOC/DOCX documents with extractable text. After a document is uploaded, the system processes the text, divides it into chunks, creates embeddings, stores them in a retrieval store, and uses Retrieval-Augmented Generation (RAG) to generate structured learning materials such as quizzes, flashcards, mindmaps, and interactive slides.

The quality-management objective is to maintain a Human-in-the-Loop process: AI only produces drafts, while lecturers can preview, edit or regenerate, approve, and publish them. Students can only access content that has been published. The system also records selected basic learning events to support statistics on learning-material usage.

2. Problem Definition

In the Flipped-Learning model, students are expected to study part of the course content before class so that classroom time can be used more for discussion, practice, and problem solving. However, preparing materials for the self-study phase creates considerable additional workload for lecturers. From a PDF or DOC/DOCX document, lecturers must manually identify key content, create questions, flashcards, mindmaps, or presentation content, and then review and publish the materials.

Generative AI can accelerate content creation, but direct use of an LLM may produce content beyond the scope of the source document, lack source traceability, or include information that is not supported by the document. In addition, sending an entire long document in every prompt can increase token usage, latency, cost, and context noise.

2.1. Business need

Reduce repetitive lecturer workload when transforming static documents into self-study materials.

Ensure that AI-generated learning materials remain grounded in the teaching documents instead of relying only on the LLM's pre-trained knowledge.

Allow lecturers to control and review content before students use it.

Provide a unified learning workspace for quizzes, flashcards, mindmaps, and interactive slides.

Track selected learning events and basic progress indicators to help lecturers observe how learning materials are used.

Manage the development process using Scrum, including a Product Backlog, Sprint Backlog, testing, and quality evidence.

2.2. Solution

The proposed solution is a modular web platform using Vue 3 for the frontend, Laravel for the application backend, Python/FastAPI for the AI service, MySQL for application data, and a vector store to be selected after technical evaluation. The initial version follows a Cloud API direction for LLM and embedding services.

Main business flow: Lecturer uploads a document → The system processes and indexes it → Lecturer requests learning-material generation → The AI service retrieves relevant context using RAG → The LLM generates a structured learning object → Lecturer reviews/edits/regenerates → Approves → Publishes → Students use the learning material.

The current scope does not include PPT/PPTX processing, advanced OCR for scanned documents, handwriting recognition, advanced multimodal models, production local-LLM serving, agentic AI, or a complete adaptive-learning system. These items are moved to Future Work to control project scope.

3. Current Status of Art

Many AI-assisted learning tools already exist; therefore, the project does not claim that AI-generated quizzes or flashcards are entirely new. The system focuses on integrating lecturer-provided documents, RAG, a review–approve–publish process, and a student workspace into one unified workflow.

Table 1. Comparison of AI-assisted learning systems

| Capability | NotebookLM | Quizlet | Traditional LMS | Proposed System |
| --- | --- | --- | --- | --- |
| Grounding in source documents | Yes | Available in some features | Depends on LMS/plugin | Core objective |
| Quiz / Flashcard generation | Yes | Yes | Usually manual or plugin-based | Yes |
| Mindmap / Interactive Slides | Some study artifacts available | Not a primary focus | Usually manual | Yes |
| Lecturer Review → Approve → Publish | Not the main course workflow | Not the main course workflow | Publishing exists; AI depends on the system | Yes, mandatory |
| Student Learning Workspace | Yes | Strong | Yes | Yes |
| Basic Learning Analytics linked to AI-generated materials | Limited for this use case | Includes learning features | Common | Available at a basic level |
| RAG Experiment / Ablation | No | No | No | Research direction |

NotebookLM is a relevant comparison because it focuses on user-provided sources and creates study artifacts. Quizlet is relevant because it supports transforming learning content into flashcards and practice activities. Traditional LMS platforms provide strong course-management workflows but generally do not make RAG-based transformation of documents into multiple learning objects a core function.

4. Engineering Approach

4.1. System context diagram

Figure 1. Context Diagram

4.2. System context description

- Lecturer:

Log in and manage authorized courses.

Upload PDF or DOC/DOCX documents.

Track document-processing status.

Request quizzes, flashcards, mindmaps, or interactive slides using supported parameters.

Preview, edit, regenerate, approve, and publish learning objects.

View basic analytics derived from student learning events.

- Student:

Log in and access authorized courses.

Use learning objects that have been published by lecturers.

Take quizzes, study flashcards, and view mindmaps and interactive slides.

Generate selected learning events such as starting/completing content or making a quiz attempt.

- Administrator:

Authenticate before accessing administrative functions

Manage accounts and basic roles.

Support system-data management according to administrative permissions.

- Cloud AI Services (LLM / Embedding API):

Receive docment chunks from system and return embedding vectors used for document representation and retrieval

Receive retrieved document context and learning-object generation request from system

Return AI-generated learning-object responses to FLTS for subsequent validation, review, and publication workflows

4.3. Technical Constraints

Technical to develop:

- Programming language: Python, PHP

- Library: Laravel, FastAPI

- Technology: Cloud API (LLM / Embedding), Docker / Docker Compose (Containerization)

- Database: MySQL (Relational Database), Chroma / Pinecone / Milvus (Vector Database)

- Version Control System: Git + GitHub

- Team Management: Trello, Zalo, Google drive

- Input Documents: PDF, DOC/DOCX

Environments:

- Internet Connection

- Operation System: Google Chrome, Microsoft Edge, CocCoc, Firefox

Other Constraints:

- Resource: 4 people.

- Budget: Limited.

- Schedule: 03/09/2026 – 05/12/2026

- These features are not available in the first version of the product.

5.  Tasks and Deliverables

Table 2. Summary of Project Phases and Deliverables

| No. | Task name | Description |
| --- | --- | --- |
| 1. | Start up | Confirm goals, scope, team members, working rules, and the initial backlog. |
| 1.1 | Project kick-off meeting | Agree on coordination, communication, Definition of Done, and evidence requirements. |
| 1.2 | Document Standardization | Create the Proposal, Product Backlog, Sprint Backlog, Project Plan, and quality-management templates. |
| 2. | Design | Analyze requirements, architecture, database, UI, API contract, and test strategy. |
| 3. | Sprint-based Development | Implement increments according to Product Backlog priorities. |
| 3.1 | Foundation Sprint | Repository, environment, authentication, course/document skeleton, and database foundation. |
| 3.2 | RAG Sprint / Vertical Slice | PDF/DOCX ingestion, basic retrieval, and one end-to-end learning object. |
| 3.3 | MVP Sprint | Expand to at least two learning objects, lecturer review/publish, and student access. |
| 3.4 | Completion Sprint | Complete all four target learning objects, basic analytics, hardening, and UX improvements. |
| 4. | Testing and QA | Unit/API/Integration/System/AI testing, bug tracking, retest, regression. |
| 5. | Final Release | Freeze code, deploy the demo, and finalize documentation, reports, and team evidence. |

6. Project Management

6.1. Cost/Budget for Project

Table 3. Cost person/hours

| Full Name | Role | Salary Rate (USD/hour) |
| --- | --- | --- |
| Nguyen, Truong Cong Trieu | Scrum Master | 2 |
| Khoa, Tra Van Minh | Team Member | 2 |
| Hung, Le The Khanh | Team Member | 2 |
| Vuong, Dang Trung | Team Member | 2 |

Table 4. Total cost estimation

| No | Criteria | Price | Total (USD) |
| --- | --- | --- | --- |
| 1 | Working hours | 2 | 2160 |
| 2 | Other Cost | 100 | 400 |
|  |  |  | 2560 |

Table 5. Description

| Description | Amount | Unit |
| --- | --- | --- |
| Number of members | 4 | Person |
| Number of working hours per day | 3 | Hours |
| The cost per hour per member | 2 | USD |
| The number of working days | 90 | Days |

- The explanation for the table

- Working hours per member = 3 hours/day x 90 days = 270 hours

- Total working hours = 4 members x 270 hours = 1080 person-hours

- Working cost = 1080 person-hours x 2 USD/hour = 2160 USD

- Other cost = 4 members x 100 USD/member = 400 USD

- Total estimated project cost = 2160 USD + 400USD = 2560 USD

6.2. Tentative Schedule

6.2.1. Master Plan

Table 6. Summary of Project Phases and Timelines

| No. | Phase | Start | Finish | Main Outcome |
| --- | --- | --- | --- | --- |
| 1 | Start-up & Proposal | 03/09/2026 | 10/09/2026 | Proposal, backlog, project plan, and baseline documents. |
| 2 | Requirements & Design | 11/09/2026 | 24/09/2026 | SRS, architecture, database, UI, API contract, and test strategy. |
| 3 | Foundation Sprint | 25/09/2026 | 08/10/2026 | Repository, authentication, course/document foundation, Docker/MySQL. |
| 4 | RAG Sprint / Vertical Slice | 09/10/2026 | 22/10/2026 | PDF/DOCX ingestion, retrieval, and first end-to-end generation. |
| 5 | MVP Sprint | 23/10/2026 | 05/11/2026 | At least two learning objects, lecturer workflow, and student access. |
| 6 | Completion Sprint | 06/11/2026 | 19/11/2026 | Four target learning objects, basic analytics, and integration. |
| 7 | QA & Stabilization | 20/11/2026 | 29/11/2026 | Testing, bug fixing, regression, deployment rehearsal. |
| 8 | Final Release | 30/11/2026 | 05/12/2026 | Code freeze, report, demo, final documents. |

6.2.3. Scrum Process

The team applies Scrum using an iterative and incremental approach. The Product Backlog contains product-development, testing, quality-management, and research/AI tasks. At the beginning of each Sprint, the team selects prioritized items to create the Sprint Backlog and define the Sprint Goal.

The team chose Scrum over traditional sequential models (such as Waterfall) based on the following key reasons:

- Managing AI and RAG Uncertainty: Developing a RAG pipeline (document chunking, embedding, and LLM prompt engineering) involves high experimental risk. Scrum’s iterative nature allows continuous testing, prompt tuning, and quick adaptation to unexpected AI behavior.

- Incremental Delivery via Vertical Slicing: The project introduces four distinct learning objects. Scrum enables phased delivery—starting with a single vertical slice, progressing to an MVP, and reaching final completion with measurable, working software each sprint.

- Early Stakeholder and Lecturer Feedback: Regular Sprint Reviews allow advisors and lecturers to evaluate AI-generated drafts early, ensuring the "Human-in-the-Loop" workflow meets pedagogical standards before student release.

- Figure 2. Scrum Process Model

- Product Backlog → Sprint Planning → Sprint Backlog → Development & Testing → Sprint Review → Sprint Retrospective → Updated Product Backlog.

- Each member must have coding tasks and concrete evidence in Git/the task board; no member is assigned only documentation work.

- Bugs/defects are recorded, classified by severity/priority, fixed, and retested in the current or following Sprint.

- Changes to scope, architecture, or technology decisions must be recorded to support process and quality control.

7. Project Constraints

Table 7. Project Constraints and Acceptance Guidelines

| Constraint | Constraints Description | Guidelines for Acceptance |
| --- | --- | --- |
| Economic | - Student resources are limited - Cloud AI and hosting may incur costs. | Prefer free/educational tiers, track token/cost usage, and use paid services only when clearly justified. |
| Environmental | The software product has no physical manufacturing process, but cloud computing and personal computers still consume energy. | Avoid unnecessary large-model training; reuse embeddings when appropriate; avoid always-on infrastructure unless required. |
| Ethical | - AI may generate incorrect content. - Uploaded documents may contain copyrighted or sensitive information. | Lecturer review is mandatory before publication; respect document ownership, protect privacy, and do not treat AI-generated text as research evidence. |
| Public Health, Safety, and Welfare | - The system is a learning-support tool and is not intended for medical or safety decisions. - Prolonged screen use may affect user comfort. | Use a readable, responsive UI and reasonable interaction patterns; do not use learning analytics to make absolute judgments about learner ability. |
| Social and Global | AI tools may create unequal access if they depend on paid services or high-end infrastructure. | Keep the web workflow lightweight, prefer cost-appropriate cloud services, and do not require specialized hardware on the user side. |
| Cultural and Language | Teaching materials may be Vietnamese, English, or bilingual, and teaching practices vary by course. | Preserve the document language where appropriate; prompts/configurations must be explicit; do not assume one style applies to every course. |
| Sustainability | The team has five members and must maintain multiple layers: frontend, backend, AI, database, and documentation. | Use modular architecture, clear API contracts, Git workflow, dependency versioning, Docker-ready infrastructure, and scope control. |
| Schedule/ Scope | The schedule is limited and the project includes both product and AI work. | Prioritize PDF/DOCX, four learning objects, and the core lecturer/student flow; move PPT/OCR/local LLM/agents/adaptive learning to Future Work. |

8. Conclusion

The Teaching and Learning Support System based on the Flipped-Learning method addresses a practical problem: reducing repetitive work when lecturers transform static documents into self-study materials while keeping lecturers in control of content before it is published to students.

The solution uses a modular web architecture with Vue 3, Laravel, FastAPI, MySQL, and RAG. The document scope is limited to PDF and DOC/DOCX; core functions include quiz, flashcard, mindmap, and interactive-slide generation, lecturer review/publishing, a student workspace, and basic analytics. This approach supports the product goals while also providing a foundation for the team to practice process management, testing, change control, and quality improvement in the Software Process & Quality Management course.

The project is planned for implementation from 03/09/2026 to 05/12/2026. Final outputs include a demonstrable prototype, source code, Product/Sprint Backlogs, Project Plan, SRS, architecture/database/UI documents, test plan/test cases/test report/bug report, management evidence, and a technical/final report.

9. References

[1] P. Lewis et al., “Retrieval-augmented generation for knowledge-intensive NLP tasks,” in Advances in Neural Information Processing Systems, vol. 33, pp. 9459–9474, 2020.

[2] S. Es, J. James, L. Espinosa Anke, and S. Schockaert, “RAGAs: Automated evaluation of retrieval augmented generation,” in Proceedings of the 18th Conference of the European Chapter of the Association for Computational Linguistics: System Demonstrations, St. Julians, Malta, pp. 150–158, 2024, doi: 10.18653/v1/2024.eacl-demo.16.

[3] Google, “NotebookLM,” [Online]. Available: https://notebooklm.google/. [Accessed: Sep. 3, 2026].

[4] Quizlet, “AI-powered study tools,” [Online]. Available: https://quizlet.com/features/ai-study-tools. [Accessed: Sep. 3, 2026].

[5] K. Schwaber and J. Sutherland, The Scrum Guide, Nov. 2020. [Online]. Available: https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf. [Accessed: Sep. 3, 2026].

10. Attachment

- Attachment A – Product Backlog (separate file).

- Attachment B – Sprint Backlog / Sprint Plan (separate file).

- Attachment C – System Context Diagram.

- Attachment D – SRS, Architecture, Database, UI, Test Plan, Test Cases, Test Report, Bug Report, and Management Documents are managed as separate artifacts.

10.1. AI Use Disclosure

Generative AI tools, including ChatGPT, may be used to support document structuring, drafting, translation, language editing, brainstorming, and coding assistance. All project requirements, scope decisions, technical decisions, source code, data, testing, analyses, and final conclusions remain the responsibility of the team and must be reviewed before submission.

AI-generated content is not treated as authoritative academic evidence. All important claims must be supported by appropriate references or by testing/experimental evidence from the project. The team will comply with any additional AI-use disclosure requirements issued by the instructor or the university.

International School-https://is.duytan.edu.vn-intlschool@duytan.edu.vn-+84 236 7109 922

CAPSTONE PROJECT REGISTRATION FORM

(For CMU-SE 450 / 451 - Software Engineering Program)

## 1. General Information

| Item | Details |
| --- | --- |
| Project Title | FLTS: A RAG-Based Learning Content Generation Platform for Flipped Learning |
| Project Type | ☐ Enterprise-based ☒ Research-based ☒Startup/Product ☐Other: ___ |
| Capstone Course | ☒ CMU-SE 450 ☐ CMU-SE 451 |
| Semester / Year | Fall / 2026 |
| Proposed by | ☒ Student team ☐ Faculty/Lecturer ☐ Industry partner |

## 2. Team Information

| No. | Full Name | Student ID | Email | Role (Leader/Dev/QA/BA/…) |
| --- | --- | --- | --- | --- |
| 1 | Trương Công Triều Nguyên | 25201205268 | shellingofficical@gmail.com | Scrum Master/Developer |
| 2 | Trà Văn Minh Khoa | 29219054767 | minhkhoa131103@gmail.com | Developer/Team Member |
| 3 | Lê Thế Khánh Hưng | 29211143657 | lethekhanhhung1808@gmail.com | Developer/Team Member |
| 4 | Đặng Trung Vương | 29211150834 | dangtrungvuong2020@gmail.com | Developer/Team Member |

## 3. Advisor / Mentor

| Role | Full Name | Department | Email |
| --- | --- | --- | --- |
| Faculty Mentor | MSc Huy, Truong Dinh | Duy Tan University | TBD |
| Industry Mentor (if any) | N/A | N/A | N/A |

## 4. Problem Statement

- Context of the problem:
Flipped Learning requires students to study a portion of course content prior to class so that in-class time can focus more on discussions, hands-on practice, and problem-solving. However, lecturers must expend significant repetitive effort to transform static instructional materials into pre-class self-study resources.

- Current limitations / gaps:
From a PDF or DOC/DOCX instructional document, lecturers may have to manually identify core concepts, generate quizzes, flashcards, mind maps, or presentation slides, verify accuracy, and publish learning materials. Directly using an LLM can also generate content that falls outside the scope of the source documents, diminishing source traceability while increasing token consumption, latency, operational cost, and irrelevant context when lengthy documents are directly submitted.

- Target users / stakeholders:
Lecturers serve as content owners and primary moderators; students consume published learning objects; administrators manage user accounts and baseline roles; Cloud AI Services provide embedding and LLM capabilities utilized by the FLTS system.

## 5. Project Objectives

- Objective 1 - Document Processing and RAG Pipeline: Prior to the Midterm phase (October 27-30, 2026), implement an end-to-end pipeline for supported PDF and DOC/DOCX documents, capable of text extraction, chunking, embedding generation, indexing/retrieving relevant context, and supporting at least one complete workflow from document to learning object.

- Objective 2 - Core Flipped-Learning Product Workflow: Prior to the end of the Completion Sprint (November 19, 2026), support four target learning objects comprising Quiz, Flashcard, Mindmap, and Interactive Slide, while facilitating the lecturer preview/edit/regenerate/approve/publish workflow and student access to published content.

- Objective 3 - Research Evaluation and Final Delivery: Prior to Final Submission (December 05, 2026), complete the RAG evaluation plan using a well-defined dataset, ground truth, at least two baseline configurations, specified retrieval/generation metrics, experiment logs, and ablation analysis, while fulfilling all mandatory Capstone technical and testing deliverables.

## 6. Proposed Solution

- System overview

FLTS is a modular web platform where Vue 3 provides the user interface, Laravel handles application/business logic and relational data, FastAPI delivers document processing and RAG/AI capabilities, MySQL persists application data, and Cloud AI Services supply embedding and LLM capabilities. The vector store will be selected following a technical evaluation.

- Key Features:

  - Course and PDF/DOC/DOCX document management for lecturers.

  - Document processing, chunking, embedding, retrieval, and RAG-based generation.

  - Generation of learning objects including Quiz, Flashcard, Mindmap, and Interactive Slide.

  - Human-in-the-Loop workflow: preview, edit, regenerate, approve, and publish.

  - Student access to lecturer-published learning objects and quiz interaction.

  - Basic Learning Analytics for lecturers.

  - Administrator Authentication alongside basic account and role management.

- Expected Deliverables / Outputs:

  - A demonstrable FLTS web prototype and source code.

  - A document-to-learning-object RAG workflow for supported document formats.

  - Project Plan, Product/Sprint Backlog, SRS, architecture/database/UI artifacts, test artifacts, management evidence, and Technical/Final Report.

  - Research empirical results for the selected RAG configurations.

7. Complex Engineering Problem Justification

| Criteria | Yes/No | Explanation |
| --- | --- | --- |
| Conflicting requirements (e.g., security vs. performance) | Yes | The system must balance source-grounded AI quality, response latency, cloud expenditures, maintainability, and privacy/security concerns. |
| No obvious existing solution | No | Related solutions such as NotebookLM, Quizlet, and traditional LMS platforms already exist. Therefore, FLTS does not claim the complete absence of existing solutions; the project focus is on an integrated, lecturer-governed RAG workflow and a dedicated empirical evaluation track. |
| Multiple stakeholders | Yes | The system involves diverse stakeholders: Lecturer, Student, Administrator, and external Cloud AI Services, each with distinct responsibilities and interactions. |
| Integration of multiple technologies (AI, IoT, Big Data, etc.) | Yes | The solution integrates Vue 3, Laravel /PHP, Python/FastAPI, MySQL, vector stores, Docker/Compose, and Cloud LLM/Embedding APIs. |
| Significant social/enterprise impact | Yes | The project targets a practical educational workflow by diminishing lecturers' repetitive preparation overhead and facilitating pre-class preparation within a Flipped-Learning paradigm. |

## 8. System Constraints & Impact Analysis

### 8.1. Technical Constraints

- ☒ Performance

- ☒ Security & Privacy

- ☒ Scalability

- ☒ Cost

- ☒ Maintainability

- ☒ Other: AI output quality / source-groundedness

How the system addresses these constraints:

- Performance: long-running AI tasks are decoupled from synchronous web interactions where appropriate, and document retrieval is utilized to restrict extraneous context. Security & Privacy: access control is governed through authenticated roles, document uploads are processed strictly under authorization, and sensitive data is not unnecessarily transmitted to AI services.

- Scalability: the frontend, application backend, AI service, relational database, and retrieval layer are modularly decoupled to support independent evolution. Cost: the project prioritizes free/educational tiers where feasible and monitors token/API consumption.

- Maintainability: utilizes Git/GitHub, modular services, documented API contracts, versioned dependencies, and Docker-ready infrastructure. AI Quality: lecturer review and approval are enforced prior to publication, and the research track evaluates RAG configurations rather than presuming AI outputs are inherently accurate.

8.2. Global & Societal Impact

- Cultural / Societal Impact: FLTS is engineered to assist lecturers in authoring learning resources for Flipped Learning and to enable students to engage with pre-class content in a more structured manner. In real world settings, instructional documents may be written in Vietnamese, English, or a bilingual mix. Consequently, the system must endeavor to preserve the source document's original language and semantic intent during generation, rather than arbitrarily paraphrasing or translating content unnecessarily. Furthermore, individual courses and lecturers organize educational content differently. FLTS does not presume that a single presentation layout or learning object style fits all curricula. Lecturers remain the ultimate decision-makers on what content is suitable to adopt and publish to students.

- Environmental (Green IT): The project avoids training large foundation models from scratch, reuses embeddings when appropriate, and prevents idling local AI infrastructure continuously without necessity. Cloud AI utilization is restricted to clearly justified development and production workloads.

- Economic Impact: The system targets reducing repetitive preparation workloads for faculty while strictly regulating direct expenditures through educational/free tiers and active monitoring of Cloud AI consumption.

### 8.3. Ethical Considerations

- Data Privacy: Uploaded instructional materials and user profile records must be accessed strictly under authorized permissions. Sensitive personal data must not be incorporated into AI prompts or research datasets unnecessarily.

- AI Bias / Fairness: AI-generated learning materials are treated as preliminary drafts rather than authoritative educational ground truth. Lecturer review is mandatory prior to publication, and learning analytics must not be utilized to make absolute judgments regarding student competence.

- Intellectual Property: Lecturers are expected to possess appropriate rights over uploaded teaching materials. The team must respect document ownership, verify cited literature, and avoid presenting AI-generated output as original intellectual contributions without explicit disclosure.

## 9. Technical Stack & Architecture

High-level architecture: Lecturer / Student / Administrator → Vue 3 Frontend → Laravel Application Backend → MySQL and FastAPI AI Service → Retrieval Layer / Vector Store → Cloud AI Services (Embedding / LLM). Generated learning objects return to Laravel and are presented for Lecturer review and publication prior to Student consumption.

| Category | Proposed Technologies |
| --- | --- |
| Frontend | Vue 3 + Vite |
| Backend | Laravel / PHP (application backend) + Python / FastAPI (AI service) |
| Database | MySQL + Vector Store (Chroma / Pinecone / Milvus) |
| DevOps / CI-CD | Docker / Docker Compose; GitHub-based version control; CI/CD |
| Tools (Jira, Git, etc.) | Git, GitHub, Trello, Zalo, Google Drive, Postman, MySQL Workbench, VS Code |

## 10. Development Methodology

- ☒ Agile/Scrum

- ☐ V-Model

- ☐ Hybrid

Sprint Plan (High-Level):

- Start-up & Proposal (03-10/09/2026): Proposal, backlog, project plan, baseline documents.

- Requirements & Design (11-24/09/2026): SRS, architecture, database, UI, API contract, test strategy.

- Foundation Sprint (25/09-08/10/2026): Repository setup, authentication, course /document foundations, Docker/MySQL.

- RAG Sprint / Vertical Slice (09-22/10/2026): PDF/DOCX ingestion, retrieval, first end-to-end generation.

- MVP Sprint (23/10-05/11/2026): at least two learning objects, lecturer workflow, student access.

- Completion Sprint (06-19/11/2026): four target learning objects, basic analytics, integration.

- QA & Stabilization (20-29/11/2026): testing, bug fixing, regression, deployment rehearsal.

- Final Release (30/11-05/12/2026): code freeze, report, demo, final documents.

## 11. Key Deliverables Plan

| Phase | Deliverables |
| --- | --- |
| Proposal | Project Proposal + Registration Form + Initial Product/Sprint Backlogs |
| Design | SRS + SAD/Architecture + Database Design + UI Design + API Contract + Test Strategy |
| Implementation | FLTS Prototype + Source Code + Test Cases/Test Data + Test/Bug Reports + Research Experiment Evidence |
| Final | Technical/Final Report + Deployment/Demo + Management Evidence + Final Presentation |

12. RISK ASSESSMENT

| Risk | Impact | Mitigation Strategy |
| --- | --- | --- |
| Scope creep due to AI/document-processing features | High | Freeze MVP scope to PDF/DOC/DOCX, four learning objects and core lecturer‌‌‌‌‌‌‌‌/student/admin ‌‌‌‌‌workflows; defer PPT/OCR/local LLM/agents/ adaptive learning to future work. |
| AI/RAG generation quality falls below expectations | High | Adopt document-grounded retrieval, enforce lecturer review prior to publication, establish baselines/metrics, and conduct controlled RAG experiments/error analysis. |
| Cloud AI service expenses, latency, or rate limiting | Medium | Track token/API usage, constrain experiment sample sizes, reuse embeddings where applicable, and maintain modular provider abstractions. |
| Late integration bottlenecks across Vue, Laravel, FastAPI, database, and AI services | High | Develop an end-to-end vertical slice early in development and formally lock API contracts prior to feature expansion. |
| Copyright/privacy concerns regarding uploaded documents or AI utilization | High | Restrict inputs to authorized instructional material, enforce access controls, minimize sensitive data dispatched to external AI APIs, and disclose/verify AI-assisted content and references. |

13. Expected Contributions

- Technical Contributions: A modular FLTS prototype coupling a modern web application with a RAG-based AI service to ingest PDF/DOC/DOCX teaching materials and synthesize structured learning objects under a lecturer-governed publication workflow.

- Innovation / Novelty: The project does not assert that AI-generated quizzes or flashcards are novel in isolation. The contribution resides in integrating document-grounded RAG, four target learning object modalities, Human-in-the-Loop review, student access, basic learning analytics, and a research evaluation track into a unified Flipped-Learning workflow.

- Practical Applicability: The system is designed to alleviate repetitive preparation overhead for educators and provide students with structured pre-class learning aids, while ensuring human oversight remains central to educational AI deployments.

14. Approval Section (for Faculty / Department)

| Role | Full Name | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
| Faculty Mentor |  | ☐ Approved ☐ Revisions Required ☐ Rejected |  |  |
| Program Chair |  | ☐ Approved ☐ Revisions Required ☐ Rejected |  |  |

## CAPSTONE PROJECT PROPOSAL EVALUATION RUBRIC

(SE Program - Approval Phase)

Project Title: Teaching And Learning Support System Based On The Flipped-Learning Method (FLTS)

Team ID: ______________________________

Date: ______________________________

### Evaluation Criteria

| No. | Criteria | Weight | Focus | Score |
| --- | --- | --- | --- | --- |
| 1 | Problem Definition | 15% | Clear, realistic, defined stakeholders |  |
| 2 | Complex Engineering Problem | 20% | Meets ≥ 3 complexity characteristics |  |
| 3 | Solution Feasibility | 15% | Technical soundness, initial architecture |  |
| 4 | Design Constraints | 15% | Security, performance, cost, scalability, etc. |  |
| 5 | Global & Ethical Impact | 10% | Ethics, societal, environmental |  |
| 6 | Innovation | 10% | Novelty, originality |  |
| 7 | Scope & Plan | 10% | Feasible within 14-16 weeks |  |
| 8 | Team Structure | 5% | Roles, balanced capabilities |  |
| 9 | Total Score | 100% |  |  |

Scoring Scale: 1 (Poor) - 5 (Excellent)

### Final Decision

| Total Score | Decision |
| --- | --- |
| ≥ 75 | Approved |
| 60-74 | Revise & Resubmit |
| < 60 | Rejected |

### Comments

- Strengths:

- Weaknesses:

- Mandatory Revisions:

Evaluator’s Signature

DUY TAN UNIVERSITY

INTERNATIONAL SCHOOL - SOFTWARE ENGINEERING

CAPSTONE PROJECT 1

AI USAGE DISCLOSURE STATEMENT

PROJECT TITLE

FLTS: A RAG-Based Learning Content Generation Platform for Flipped Learning

Course:	CMU-SE 450

Team:	C1SE.32

Mentor:	MSc Huy, Truong Dinh

PROJECT TEAM

| No. | Student ID | Full Name | Project Role |
| --- | --- | --- | --- |
| 1 | 25201205268 | Truong Cong Trieu Nguyen | Scrum Master / Team Member |
| 2 | 29219054767 | Tra Van Minh Khoa | Team Member |
| 3 | 29211143657 | Le The Khanh Hung | Team Member |
| 4 | 29211150834 | Dang Trung Vuong | Team Member |

DA NANG, SEPTEMBER 202

# AI USAGE DISCLOSURE STATEMENT

AI USAGE DISCLOSURE

| Project Information |  |
| --- | --- |
| University | Duy Tan University |
| Faculty / Program | International School / Software Engineering |
| Course | Capstone Project / Graduation Project - CMU-SE 450 |
| Project Title | FLTS: A RAG-Based Learning Content Generation Platform for Flipped Learning |
| System Name | FLTS - Flipped Learning Teaching System |
| Team Name | C1SE.32 |
| Mentor | MSc Huy, Truong Dinh - pending official confirmation |

| Student ID | Full Name | Role in Project |
| --- | --- | --- |
| 25201205268 | Truong Cong Trieu Nguyen | Scrum Master / Team Member |
| 29219054767 | Tra Van Minh Khoa | Team Member |
| 29211143657 | Le The Khanh Hung | Team Member |
| 29211150834 | Dang Trung Vuong | Team Member |

The current role allocation from the Proposal is retained: Nguyen is the Scrum Master, while Khoa, Hung, and Vuong are Team Members. All four members participate in project development and remain responsible for understanding and explaining their assigned work.

# 1. AI Tools Declaration

This statement covers AI used to assist the team during project development. It is separate from the cloud AI services executed by FLTS as part of the product and research pipeline.

| AI Tool | Status | Version / Platform | Intended Purpose |
| --- | --- | --- | --- |
| ChatGPT | Used | ChatGPT; model recorded when exposed | Clarify concepts and requirements, discuss architecture, compare technical approaches, explain code, support debugging and testing, and draft or edit documentation. Human review is required. |
| OpenAI Codex | Used | Codex; model recorded when exposed | Support repository work through implementation suggestions, boilerplate, code explanation and modification, refactoring, debugging, tests, document generation, and verification. Human review and evidence are required. |
| Cursor AI | Conditional / planned | Cursor IDE AI features | Suggest or edit code only when a team member actually enables and uses an AI feature. Using Cursor as an editor alone is not counted as AI usage. |
| GitHub Copilot | Conditional / planned | GitHub Copilot | Provide code completion or suggestions only if a team member actually uses it. It must not be reported as used without a corresponding log entry. |

Declaration rule:

Only tools supported by actual use or a realistic team plan are listed. A conditional tool becomes 'Used' only after its use is recorded in the append-only AI Usage Log. The team records the product and model when the interface exposes that information and writes 'not exposed' instead of guessing.

The cloud LLM and embedding APIs used by FLTS for document processing, retrieval-grounded generation, and learning-object creation are product-runtime services rather than development-assistance tools.

Development assistance: ChatGPT, Codex, and Cursor AI or GitHub Copilot only if actually used.

Product runtime: a cloud LLM API, a cloud embedding API, and Pinecone Cloud under versioned system and research configuration.

The product provider and model are not claimed as final during Sprint 0. When selected through quality, cost, rate-limit, and privacy evaluation, the team will record the provider, model version, prompt or schema hash, run ID, token and cost data, and validation result.

## 1.1 Project-Specific AI Boundary

FLTS converts authorized Vietnamese PDF and PPT teaching material into draft Quiz, Flashcard, Mindmap, and Interactive Slide learning objects. A lecturer reviews, edits, approves, and publishes these drafts before students use them. The system also records privacy-aware learning interactions and produces aggregate engagement indicators. These indicators support lecturer review; they are not proof of cheating, ability, or learning outcome. Development-assistance AI may help the team design and implement this workflow, but it does not replace lecturer approval or the team's technical responsibility.

2. Expected AI Usage by Project Phase

The project uses the six phases required by the form: Problem Analysis, System Design, Implementation, Debugging, Testing, and Documentation.

| Development Phase | AI Tool(s) | Intended Use |
| --- | --- | --- |
| Problem Analysis | ChatGPT | Clarify the lecturer and student problems, define Capstone and research scope, explain Flipped Learning and RAG concepts, and identify risks. The team verifies and approves the final requirements. |
| System Design | ChatGPT, Codex | Review the Vue-to-Laravel-to-FastAPI boundary, versioned JSON contracts, MySQL and database Queue responsibilities, Pinecone Cloud integration, privacy controls, and the fixed-size versus semantic-chunking experiment. The team owns final ADRs and diagrams. |
| Implementation | Codex, ChatGPT; Cursor AI / GitHub Copilot if logged | Support Vue 3, Laravel, MySQL, FastAPI, document processing, RAG, and test implementation. Long AI calls remain asynchronous and large files or rows are processed in bounded chunks. Every contribution is read, adjusted, reviewed, and tested before merge. |
| Debugging | Codex, ChatGPT; conditional tools if logged | Analyze reproducible errors and sanitized logs, identify possible causes, and suggest bounded fixes. Team members reproduce the defect, verify the fix, and preserve test evidence. |
| Testing | Codex, ChatGPT | Propose test scenarios, test cases, test data, and unit or integration test code. The team executes tests, verifies results, and produces reports. |
| Documentation | ChatGPT, Codex | Support structure, writing, translation, formatting, consistency checks, and Word artifact generation. The team verifies every technical statement, source, research claim, metric, and conclusion. |

This declaration is within the permitted scope: AI may support learning and understanding, development, documentation, brainstorming, and design ideation.

## 2.1 Expected Human Evidence by Phase

AI support is accepted only when a team member can show the corresponding human decision and verification evidence.

| Phase | Required Human Evidence | Acceptance Condition |
| --- | --- | --- |
| Problem Analysis | Approved requirements, scope notes, assumptions, risks, and links to the Project Bible or meeting decision. | The team can explain why the requirement is needed and identify what remains TBD. |
| System Design | Reviewed diagrams, API or data contracts, database decisions, ADRs, security boundaries, and research controls. | The design matches Vue -> Laravel -> FastAPI responsibilities and does not expose provider secrets to the browser. |
| Implementation | Readable commits or PRs, code review notes, local test output, migration or contract checks, and an AI Usage Log ID. | The owner understands the code, can modify it, and has not introduced blocking calls, unbounded memory use, or N+1 queries. |
| Debugging | Reproduction steps, sanitized logs, root-cause explanation, focused change, and a regression test where practical. | The issue is reproduced before the fix and the fix is verified rather than accepted because AI suggested it. |
| Testing | Executed test report, actual pass or fail result, test data provenance, and retained evidence. | No test, metric, dataset, or experiment result is reported unless it was actually executed and preserved. |
| Documentation | Source checks, reviewer notes, terminology consistency, updated Project Bible or Decision Log when needed, and final proofreading. | The team verifies claims, citations, diagrams, numbers, and conclusions against authoritative sources and project evidence. |

# 3. Estimated Extent of AI Assistance

The figures below are initial estimates for team review. They represent the estimated proportion of work receiving some AI assistance, not the percentage of the product owned or created by AI.

| Component | Estimated AI Assistance |
| --- | --- |
| Backend / Core Logic | 40% |
| Frontend / UI | 35% |
| Testing | 35% |
| Documentation | 40% |

These percentages are not final actual-usage claims because implementation is not yet complete. Backend and core logic are estimated higher because the project includes Laravel, FastAPI, document processing, RAG, embedding, retrieval, asynchronous jobs, and cloud LLM integration. Documentation may also receive substantial language and structure support. At each milestone, the team will reconcile the estimates with PRs, test evidence, and the append-only AI Usage Log. The team remains responsible for architecture, algorithm design, code correctness, test results, experimental evidence, diagrams, and documentation accuracy.

## 3.1 Estimation Method

The estimate counts a work item as AI-assisted when AI materially influences its analysis, design, code, test, or written output and the team uses some part of that contribution after review. It does not measure ownership, intellectual contribution, or raw lines of AI-generated code. Repeated prompts for the same work item are not counted as separate completed work. Routine autocomplete is recorded only when it materially affects the delivered result. Rejected suggestions are retained in the log when they influenced a decision, but they are not counted as accepted implementation.

## 3.2 Milestone Review

At Proposal, Midterm, and Final review, the team will sample completed work items, compare AI Usage Log entries with commits, pull requests, tests, meeting records, and document history, then revise the percentages. The final report will distinguish the original estimate from the actual evidence-based estimate and explain large differences. This prevents the percentages from being lowered for appearance or inflated without evidence.

4. Responsible AI Use Checklist

The team marks YES only when every member genuinely commits to the statement.

| Statement | Yes |
| --- | --- |
| We will disclose all AI tools used in the project. | YES |
| AI-assisted or AI-generated code will be reviewed and understood by the team before use. | YES |
| AI will be used only as a support tool, not as a tool that generates the entire solution on behalf of the team. | YES |
| All team members are responsible for understanding and being able to explain the design and implementation within the project scope. | YES |
| We agree to demonstrate code ownership during the final defense. | YES |

Required working sequence:

AI assistance -> team member reads -> understands -> runs -> tests -> modifies or adjusts -> commits.

Supervisors or evaluation committees may require live code explanation, code modification during the defense, justification of design decisions, and AI usage logs. Therefore, a checked statement must reflect actual practice.

Privacy and research-data rule:

The team does not send API keys, secrets, unauthorized teaching documents, personal student data, or identifiable research data to development-assistance AI tools. AI output is never treated as a source for a research claim, and AI must not fabricate citations, datasets, experimental results, or conclusions.

## 4.1 AI Usage Log Minimum Record

For each material use, the log records a unique ID, date, responsible member, tool and visible model, project phase, affected requirement or file, a non-sensitive prompt summary, whether the output was rejected or adapted, the human changes made, verification performed, evidence link, and review status. An incorrect record is corrected by a new linked entry rather than silently deleted. The applicable Log ID is cited in the pull request or deliverable.

5. Academic Integrity Declaration

We acknowledge that:

AI tools are assistive technologies and do not replace the engineering work of the team.

All AI-assisted or AI-generated outputs will be reviewed, modified, and validated by the team.

The team takes full responsibility for the architecture, implementation, and results of the project.

Failure to disclose AI usage may be considered academic misconduct.

## 5.1 Research and Citation Integrity

AI output is not an academic source. Literature claims must be checked against the original paper or official documentation, and citations must not be invented or accepted from an unverified response. The semantic-chunking study must compare fixed-size and semantic treatments under controlled model, embedding, prompt, retrieval, and evaluation conditions. Planned metrics, sample sizes, datasets, annotations, and results remain labeled as planned or TBD until the team executes the study and preserves evidence.

# 6. Team Declaration

We confirm that the information provided above is accurate and that the team will comply with the Responsible AI Use Policy for Capstone Projects.

## 6.1 Student Signatures

| Full Name | Signature | Date |
| --- | --- | --- |
| Truong Cong Trieu Nguyen |  |  |
| Tra Van Minh Khoa |  |  |
| Le The Khanh Hung |  |  |
| Dang Trung Vuong |  |  |

The signed copy must not contain blank signature or date fields when submitted.

## 6.2 Mentor Confirmation

| Mentor | Signature | Date |
| --- | --- | --- |
| MSc Huy, Truong Dinh |  |  |